SOFTWARE PROJECT
MASTER DOCUMENT

Property Management / Property Information System

Project planning • System design • Database • UML • Implementation • Coding handover

# 0. Assignment Requirements

The attached approval email specifies the first four report chapters. This document therefore provides a proposed Chapter 3 and Chapter 4, plus a master handover of the project ideas and development decisions discussed so far.

| Chapter | Required content |
| --- | --- |
| 1. Introduction | Project background, problem statement, objectives, scope. |
| 2. Requirements Analysis | Functional requirements, non-functional requirements, user personas. |
| 3. System Design | System architecture, database schema, wireframes, UML diagrams: class, sequence and use-case. |
| 4. Implementation | Programming languages, frameworks, databases, software tools, core algorithms, code structure and integration steps. |

Interpretation: the email asks for an Implementation chapter, not necessarily a finished production application. The implementation below is therefore a proposed technical implementation plan that can be refined as requirements are confirmed.

# 1. Project Vision

The project is envisioned as a modern property-management/property-information system. It will manage users, properties and ownership relationships, with room to expand into leases, payments, maintenance, reminders and notifications.

Modern GUI with Welcome → User Type → Login → Dashboard navigation.

Role-based dashboards for administrators, property managers, owners and tenants/users.

Property records containing address, property type, build/construction information, status and ownership.

User records containing an ID number, contact information, role and property relationships.

Future modules for leases, payments, maintenance, appointments and reports.

In-app dashboard notifications plus email reminders.

Maintainable separation between UI, controllers, business services and database access.

Git-based version history and remote backup.

## 1.1 Suggested Roles

| Role | Typical responsibilities |
| --- | --- |
| Administrator | Users, permissions, system configuration and high-level records. |
| Property Manager | Properties, owners/tenants, leases, maintenance, payments and notifications. |
| Owner | Owned properties, lease/payment information, maintenance and notifications. |
| Tenant/User | Assigned property/lease information, maintenance requests and reminders. |

# 2. Feature Backlog

| Area | Idea | Priority |
| --- | --- | --- |
| Authentication | Login, validation, roles and sessions. | Core |
| Dashboard | Cards, activity, notification bell and role-specific information. | Core |
| Properties | Address, type, build details, status and ownership. | Core |
| Users | ID number, contact details, role and relationships. | Core |
| Ownership | Property-owner relationship with possible co-ownership/history. | Core |
| Leases | Dates, tenant, property, rent and expiry. | Next |
| Payments | Amount, due date, paid status and overdue detection. | Next |
| Maintenance | Requests, priority, status, assignment and completion. | Next |
| Notifications | Dashboard alerts, read/unread state and preferences. | Next |
| Email | Automated reminder emails. | Next |
| Scheduling | Background jobs for recurring reminders. | Advanced |
| Audit trail | Record important system changes. | Advanced |
| Reports | Property, payment, occupancy and maintenance reports. | Advanced |

# 3. Database Design

Recommended database: PostgreSQL. It is appropriate for structured relationships, foreign keys, constraints, transactions and future growth. pgAdmin can be used for graphical database administration.

| Entity | Key fields / purpose | Relationships |
| --- | --- | --- |
| User | user_id PK, id_number, name, email, phone, password_hash, role, status | Notifications; leases; ownership |
| Property | property_id PK, address, property_type, build_details, status | Ownership; leases; maintenance |
| Ownership | ownership_id PK, property_id FK, user_id FK, ownership_share, dates | Resolves User ↔ Property ownership |
| Lease | lease_id PK, property_id FK, tenant_id FK, dates, rent_amount, status | Property + tenant; payments |
| Payment | payment_id PK, lease_id FK, amount, due_date, paid_date, status | Belongs to lease |
| MaintenanceRequest | request_id PK, property_id FK, submitted_by, description, priority, status | Property + submitting user |
| Notification | notification_id PK, user_id FK, type, title, message, created_at, read_at, priority | Belongs to user |
| NotificationPreference | preference_id PK, user_id FK, event_type, dashboard_enabled, email_enabled, timing | Controls delivery |

## 3.1 Key Database Connections

User 1 ───< Ownership >─── 1 Property
User 1 ───< Lease >────────── 1 Property
User 1 ───< Notification
User 1 ───< NotificationPreference
Lease 1 ──< Payment
Property 1 ──< MaintenanceRequest

Payment / Lease / Maintenance events
                ↓
       Notification Service
          ↙           ↘
     Dashboard        Email

The Ownership table is deliberately proposed as a junction entity rather than simply putting owner_id on Property. This supports multiple owners, ownership percentages and ownership history if the requirements expand.

# 4. Chapter 3 — System Design

## 4.1 System Architecture

┌───────────────────────────────────────────────────┐
│                 Qt / PySide6 UI                  │
│ Welcome | User Type | Login | Dashboard | CRUD  │
└──────────────────────┬────────────────────────────┘
                       ↓
┌───────────────────────────────────────────────────┐
│                 Controllers                       │
│ UI events, navigation, validation coordination   │
└──────────────────────┬────────────────────────────┘
                       ↓
┌───────────────────────────────────────────────────┐
│                 Services                          │
│ Auth | Property | Lease | Payment | Maintenance  │
│ Notification | Email                             │
└──────────────────────┬────────────────────────────┘
                       ↓
┌───────────────────────────────────────────────────┐
│             Repository / Data Access             │
└──────────────────────┬────────────────────────────┘
                       ↓
┌───────────────────────────────────────────────────┐
│                PostgreSQL                         │
└───────────────────────────────────────────────────┘

Background Scheduler → Reminder Tasks → Notification Service → Dashboard / Email

## 4.2 Wireframe Plan

WELCOME
┌──────────────────────────────────────┐
│               LOGO                   │
│     Welcome to Property System       │
│            [ Get Started ]           │
└──────────────────────────────────────┘

USER TYPE
┌──────────────────────────────────────┐
│ Who are you?                         │
│ [Administrator] [Property Manager]   │
│ [Owner]          [Tenant / User]     │
└──────────────────────────────────────┘

LOGIN
┌──────────────────────────────────────┐
│ Sign in                              │
│ ID / Email [____________________]    │
│ Password   [____________________]    │
│              [ Sign In ]             │
│         Forgot password?             │
└──────────────────────────────────────┘

DASHBOARD
┌───────────────────────────────────────────────────┐
│ Logo   Dashboard                    🔔 3  Profile │
├───────────────────────────────────────────────────┤
│ Welcome back                                      │
│ [Properties] [Leases] [Payments] [Maintenance]  │
│                                                   │
│ Recent activity       Notifications               │
│ ┌─────────────────┐   ┌────────────────────────┐ │
│ │ activity...     │   │ 🔔 Rent due soon       │ │
│ │ activity...     │   │ 🔧 Repair updated      │ │
│ └─────────────────┘   └────────────────────────┘ │
└───────────────────────────────────────────────────┘

These are report-ready wireframe concepts. They can later be redrawn as polished wireframes in the selected design/UML tool.

## 4.3 UML Use-Case Specification

| Actor | Use cases |
| --- | --- |
| Administrator | Manage users; roles; properties; system settings; reports. |
| Property Manager | Add/edit properties; manage ownership; leases; maintenance; payments; notifications. |
| Owner | View owned properties; lease/payment information; maintenance; notifications. |
| Tenant/User | Log in; view assigned property/lease; payments; submit maintenance request; notifications. |
| Email Service | Receive outbound notification request and deliver email. |

## 4.4 UML Class Diagram Specification

User
- userId : int
- idNumber : String
- name : String
- email : String
- phone : String
- passwordHash : String
- role : Role

Property
- propertyId : int
- address : String
- propertyType : String
- buildDetails : String
- status : String

Ownership
- ownershipId : int
- ownershipShare : decimal
- startDate : Date
- endDate : Date

Lease
- leaseId : int
- startDate : Date
- endDate : Date
- rentAmount : decimal
- status : String

Payment
- paymentId : int
- amount : decimal
- dueDate : Date
- paidDate : Date
- status : String

MaintenanceRequest
- requestId : int
- description : String
- priority : String
- status : String

Notification
- notificationId : int
- type : String
- title : String
- message : String
- createdAt : DateTime
- readAt : DateTime?

NotificationPreference
- preferenceId : int
- eventType : String
- dashboardEnabled : bool
- emailEnabled : bool
- timing : int

Relationships:
User 1..* Ownership
Property 1..* Ownership
Property 1..* Lease
User 1..* Lease
Lease 1..* Payment
Property 1..* MaintenanceRequest
User 1..* Notification
User 1..* NotificationPreference

## 4.5 UML Sequence — Login

User → LoginPage: enter credentials
LoginPage → AuthenticationController: login(credentials)
AuthenticationController → AuthenticationService: authenticate()
AuthenticationService → UserRepository: findUser()
UserRepository → Database: SELECT user
Database → UserRepository: user record
UserRepository → AuthenticationService: user
AuthenticationService → Controller: success/failure
Controller → Dashboard: open dashboard
Dashboard → NotificationService: loadUnread(userId)
NotificationService → Database: get unread notifications
Database → Dashboard: notifications
Dashboard → User: display dashboard

## 4.6 UML Sequence — Automated Reminder

Scheduler → ReminderTask: run()
ReminderTask → Database: find upcoming due dates
Database → ReminderTask: matching records
ReminderTask → NotificationService: createReminder()
NotificationService → PreferenceService: get preferences
PreferenceService → Database: read preferences
NotificationService → NotificationRepository: save notification
NotificationService → EmailService: send if enabled
EmailService → Email Provider: SMTP/API
Email Provider → User: email

# 5. Chapter 4 — Implementation

## 5.1 Languages

| Technology | Purpose |
| --- | --- |
| Python | Primary application and business logic. |
| C++ | Qt/native integration where genuinely required. |
| SQL | PostgreSQL schema and queries. |
| QML / Qt Widgets / .ui | UI presentation; use whichever Qt approach is selected. |
| Java | Only if specifically required by the course; not necessary to force into this application. |

## 5.2 Frameworks and Tools

| Tool | Purpose |
| --- | --- |
| PySide6 / Qt | Desktop GUI framework. |
| Qt Creator | Qt UI design and Qt development tools. |
| VS Code | Code editing/debugging. |
| PostgreSQL | Relational database. |
| pgAdmin | Database administration. |
| Git | Version control and local history. |
| GitHub or similar remote | Off-machine repository backup/collaboration. |
| StarUML | Use-case, class and sequence diagrams. |

## 5.3 Current Project Structure

CALCULATOR/
├── assets/          # images/icons
├── controllers/     # UI/event controllers
├── resources/       # Qt resources
├── styles/          # visual styles
├── ui/              # Qt Designer files
│   └── calculator.ui
├── main.py          # current Python entry point
├── README.txt
└── requirements.txt

PROPOSED FUTURE STRUCTURE
├── models/
├── repositories/    # database access
├── services/        # business logic
├── controllers/
├── tasks/           # scheduled/background jobs
├── notifications/
├── database/
│   ├── schema/
│   └── migrations/
├── ui/
├── assets/
├── resources/
├── styles/
├── tests/
└── main.py

## 5.4 Core Algorithms / Business Rules

Authenticate user credentials and route to the correct role dashboard.

Retrieve properties with ownership, lease and related records through relational queries.

Detect overdue payments by comparing due date, paid date and payment status.

Detect leases approaching expiry using configurable day thresholds.

Convert important system events into Notification records.

Check notification preferences before sending email.

Track unread notifications using a null/non-null read timestamp.

Validate required fields, dates, unique identifiers and foreign-key references.

Use transactions when one operation changes multiple related database records.

## 5.5 Integration Sequence

Create Git repository and first baseline commit.

Create PostgreSQL database and schema.

Create secure database configuration.

Implement models and repositories.

Implement services for authentication, properties, leases, payments and maintenance.

Connect Qt/PySide6 UI to controllers.

Build Welcome → User Type → Login → Dashboard navigation.

Implement roles and permissions.

Implement property CRUD and ownership.

Implement leases and payments.

Implement maintenance requests.

Implement in-app notifications and preferences.

Add scheduled reminder tasks.

Integrate email after the notification subsystem is stable.

Add tests, validation, logging and error handling.

Update UML and report diagrams to match the implemented system.

# 6. Backup / Git Plan

Git is the recommended version-control system. It records changes to source code and allows restoration of earlier versions. A remote Git repository provides an additional off-machine backup.

Edit in VS Code / Qt Creator
        ↓
git status
        ↓
git add .
        ↓
git commit -m "Describe change"
        ↓
git push
        ↓
Remote repository / backup

Git does not replace database backups. Database schema migrations and database backups should be handled separately.

# 7. Development Prompt / Handover Summary

| Previous discussion | What the next AI should know |
| --- | --- |
| Qt installation | Qt 6.11.1 and Qt Creator were installed; MinGW/MSVC toolchain options were considered. |
| Calculator | A calculator UI was created in Qt Designer; layout issues were solved sufficiently to proceed. |
| VS Code + Qt Creator | VS Code is used for Python coding while Qt Creator is used for visual Qt UI work. Saved .ui files are loaded by the Python app. |
| Python entry point | A main.py exists and loads ui/calculator.ui using PySide6 QUiLoader. |
| Project folders | Current project contains assets, controllers, resources, styles, ui, main.py, README.txt and requirements.txt. |
| Modern UI | Desired direction is Welcome → User Type → Login → Dashboard with smooth modern transitions. |
| Database | Property/user system should use relational keys and relationships; PostgreSQL is a strong candidate. |
| Notifications | Desired future functionality includes dashboard alerts, email reminders, notification preferences and scheduled tasks. |
| Report | Chapter 3 needs architecture, database schema, wireframes and UML; Chapter 4 needs technologies, tools, algorithms, code structure and integration. |

# 8. Sequential Roadmap

| Phase | Work |
| --- | --- |
| 1 | Requirements: scope, actors, functional/non-functional requirements, personas. |
| 2 | Modelling: use-case, class, sequence diagrams and database schema. |
| 3 | Tooling: Python/PySide6, Qt, PostgreSQL/pgAdmin, Git, StarUML. |
| 4 | Version control: repository, .gitignore, initial commit, remote backup. |
| 5 | Database: schema, keys, constraints and test data. |
| 6 | Application foundation: configuration, DB connection, logging. |
| 7 | UI shell: Welcome → User Type → Login → Dashboard. |
| 8 | Authentication and role-based access. |
| 9 | Property + ownership module. |
| 10 | Lease + payment module. |
| 11 | Maintenance module. |
| 12 | Notification + preference module. |
| 13 | Scheduled reminders + email. |
| 14 | Testing, validation, error handling. |
| 15 | Final UML/report documentation and refinement. |

# 9. Open Decisions

Confirm whether the university requires a specific database engine, UML tool or programming language.

Confirm whether the final deliverable is desktop-only.

Decide whether C++/Java are actually required in the final application; do not add technologies only for complexity.

Choose the email provider/SMTP method when email integration begins.

Define exact user roles and permissions after requirements analysis.

Define exact property fields after interviewing/analysing the intended users.

Decide whether multiple owners per property are required; the proposed Ownership table supports it.

# 10. Source Note

The attached approval email is the basis for the Chapter 3 and Chapter 4 structure. Additional database, architecture, notification and project-management material is a proposed design based on the project ideas discussed so far and should be refined against the final requirements.

11. Progress Log & Change Register

This section records every modification, addition and decision made to the project since the original Master Document was produced. It preserves the original document unchanged and captures the delta between the original plan and the current implementation state.

11.1 Progress Summary

| Area | Original Document | Current State | % Complete |
| --- | --- | --- | --- |
| Requirements & Proposal | Draft outline | Submitted (Phases 0 & 1) | 100% |
| Chapter 1 — Introduction | Not written | Written and finalised | 100% |
| Chapter 2 — Requirements | Not written | Written and finalised | 100% |
| Chapter 3 — System Design | Textual only | Written + 15 UML diagrams | 100% |
| Chapter 4 — Implementation | Textual plan | Written and aligned | 100% |
| Chapter 5 — Module Design | Not present | Written for 10 modules + 11 diagrams | 100% |
| Combined submission document | Not present | Assembled with cover page + TOC | 100% |
| Project folder structure | Calculator scaffold | Full layered architecture scaffold | 100% |
| Database | None | SQLite + SQLAlchemy, 8 tables, seeded | 100% |
| Module 1 — Database Foundation | Planned | Implemented | 100% |
| Module 2 — Authentication | Planned | Implemented | 100% |
| Modules 3–10 | Planned | Designed (Phase 3), not yet coded | 20% |
| Working prototype | Calculator demo | Auth + dashboard live with real data | ~20% |
| Version control | Planned | Git initialised, GitHub remote live | 100% |
| Final report submission | Due 20 Oct 2026 | Not started | 0% |

11.2 Change Register

11.2.1 Technology & Tooling Changes

| Item | Original Document | Changed to | Reason |
| --- | --- | --- | --- |
| Primary database | PostgreSQL | SQLite (dev); PostgreSQL retained as production target | Removes server dependency for academic demo |
| Database admin tool | pgAdmin | Not required for SQLite | SQLite is file-based |
| ORM | Not specified | SQLAlchemy 2.0 | Declarative mapping, dialect independence |
| Password storage | "password_hash" (method unspecified) | bcrypt with 72-byte truncation | Adaptive cost factor |
| UI approach | Qt Designer .ui files | Programmatic PySide6 widgets | Faster iteration, no XML merge conflicts |
| UML rendering | StarUML | Mermaid via mermaid.live | Zero install, SVG export |
| Version control | "GitHub or similar" | GitHub — repo jilisamkeloag7-cmd/SmartPropertyManagementSystem (private) | Cloud backup active |
| Calculator project | Retained as reference | Replaced by Property Management System | Calculator served learning purpose only |

11.2.2 Architecture Changes

| Aspect | Original Document | Current |
| --- | --- | --- |
| Layering | 4 tiers: UI → Controllers → Services → Repository → PostgreSQL | Same 4 tiers confirmed; entities in Models/ below repositories |
| Repository pattern | Mentioned | Implemented: Repositories/user_repository.py |
| Service façade | Mentioned | Implemented: Services/auth_service.py, Services/security.py |
| Cross-cutting | Scheduler + Email noted separately | Confirmed as Module 10 components |
| Module count | Not formalised | 10 modules defined and documented in Phase 3 |

11.2.3 Database Design Changes

| Aspect | Original Document | Current |
| --- | --- | --- |
| Engine | PostgreSQL | SQLite active; PostgreSQL migration path defined |
| Entity count | 8 | 8 implemented; 3 additions pending for final report (see §11.2.9) |
| Junction design | Ownership as junction | Confirmed and implemented |
| Unread tracking | read_at nullable | Confirmed and implemented |
| Timestamps | Not specified | UTC via datetime.utcnow |
| Role storage | "role" field | UserRole enum (ADMIN, MANAGER, OWNER, TENANT) |
| Normalisation | Not specified | 3NF documented in Chapter 3 §3.4.2 |
| Seeded data | Not specified | 3 users, 2 properties, 1 lease, 1 payment, 1 maintenance request |
| Seed credentials | Not specified | admin@spm.local/admin123, owner@spm.local/owner123, tenant@spm.local/tenant123 |

11.2.4 Module Implementation Status

| Module | Name | Status | File(s) |
| --- | --- | --- | --- |
| 1 | Database Foundation | ✅ Implemented | Database/config.py, Database/connection.py, Database/init_db.py, Models/*.py |
| 2 | Authentication & Authorisation | ✅ Implemented | Services/security.py, Services/auth_service.py, Repositories/user_repository.py, Controllers/auth_controller.py, ui/login_screen.py |
| 3 | User Management | 🟡 Designed only | — |
| 4 | Property Management | 🟡 Designed only | — |
| 5 | Ownership Management | 🟡 Designed only | — |
| 6 | Lease Management | 🟡 Designed only | — |
| 7 | Payment Management | 🟡 Designed only | — |
| 8 | Maintenance Management | 🟡 Designed only | — |
| 9 | Notification & Preference System | 🟡 Designed only | — |
| 10 | Dashboard, Reporting & Email Dispatch | 🟡 Designed only | — |

11.2.5 Repository Structure Changes

Original structure (as recorded in §5.3 of the original document):

text

CALCULATOR/

├── assets/

├── controllers/

├── resources/

├── styles/

├── ui/

│   └── calculator.ui

├── main.py

├── README.txt

└── requirements.txt

Current structure (live on disk and pushed to GitHub):

text

SmartPropertyManagementSystem/

├── Assets/

├── Controllers/

│   ├── __init__.py

│   └── auth_controller.py

├── Database/

│   ├── __init__.py

│   ├── config.py

│   ├── connection.py

│   ├── init_db.py

│   └── smartproperty.db    (gitignored)

├── Diagrams/

│   ├── uml_diagrams.md

│   └── modules/

├── Documentation/

├── Models/

│   ├── __init__.py

│   ├── base.py

│   ├── user.py

│   ├── property.py

│   ├── ownership.py

│   ├── lease.py

│   ├── payment.py

│   ├── maintenance.py

│   └── notification.py

├── Proposal/

├── Repositories/

│   ├── __init__.py

│   └── user_repository.py

├── Screenshots/

├── Services/

│   ├── __init__.py

│   ├── security.py

│   └── auth_service.py

├── Tests/

├── ui/

│   ├── __init__.py

│   ├── main_window.py

│   ├── welcome_screen.py

│   ├── user_type_screen.py

│   ├── login_screen.py

│   ├── dashboard_screen.py

│   └── styles.py

├── .gitignore

├── main.py

├── requirements.txt

├── README

└── SOFTWAREREQUIREDLIST

New top-level folders created: Database/, Diagrams/, Models/, Repositories/, Services/
Renamed: Calculator folder → SmartPropertyManagementSystem
Removed: resources/ (empty), styles/ (moved into ui/styles.py), calculator.ui

11.2.6 UI / UX Changes

| Feature | Original Document | Current Implementation |
| --- | --- | --- |
| Screen flow | Welcome → User Type → Login → Dashboard | Same — fully working |
| Welcome screen | ASCII wireframe | Live widget: emoji logo, tagline, CTA |
| User Type screen | 4-role card selection | Live with emoji icons and hover states |
| Login screen | ID/Email + Password | Live with Show/Hide toggle, error panel, Enter-key submit, auto-clear on logout |
| Dashboard | Textual wireframe | Live: role-aware header, quick action tiles, activity feed, notification bell placeholder |
| Styling | Not specified | Centralised QSS in ui/styles.py, #3498db palette |
| Show/hide password | Not specified | Clickable label beside password field |
| Logout | Not specified | Clears both fields, returns to Welcome |

11.2.7 Documentation & Diagrams Added

Chapter 3 diagrams (all new — no images existed in the original document):

| # | Diagram | Type | §Location |
| --- | --- | --- | --- |
| 1 | Component Diagram | flowchart TB | §3.1 |
| 2 | Use-Case Diagram | flowchart TD | §3.2 |
| 3 | Class Diagram (domain) | classDiagram | §3.3 |
| 4 | Entity-Relationship Diagram | erDiagram | §3.4.1 |
| 5 | Relational Schema (textual) | table | §3.4.2 |
| 6 | Sequence — User Login | sequenceDiagram | §3.5.1 |
| 7 | Sequence — Add Property | sequenceDiagram | §3.5.2 |
| 8 | Sequence — Automated Reminder | sequenceDiagram | §3.5.3 |
| 9 | Sequence — Maintenance Lifecycle | sequenceDiagram | §3.5.4 |
| 10 | Activity — Login | flowchart TD | §3.6.1 |
| 11 | Activity — Property Registration | flowchart TD | §3.6.2 |
| 12 | State — Property Lifecycle | stateDiagram-v2 | §3.7.1 |
| 13 | State — Lease Lifecycle | stateDiagram-v2 | §3.7.2 |
| 14 | State — Payment Lifecycle | stateDiagram-v2 | §3.7.3 |
| 15 | State — Maintenance Request Lifecycle | stateDiagram-v2 | §3.7.4 |
| 16 | Deployment Diagram | flowchart LR | §3.8 |
| 17 | Wireframes (10 screens) | images | §3.9 |

Chapter 5 (Phase 3) diagrams:

| # | Diagram | File |
| --- | --- | --- |
| 1 | Module Decomposition Map | Diagrams/modules/module_map.svg |
| 2–11 | Per-module class diagrams (Modules 1–10) | Diagrams/modules/module_XX_*.svg |

Documentation files added:

- Documentation/Phase3_Module_Design.md — full module specification for 10 modules

- Requirements Traceability Matrix (Chapter 5 §5.16) mapping every requirement to satisfying modules

- Combined submission file: ENEL2SEH1 - Project Phases.docx with cover page and TOC

11.2.8 Chapter 1 & 2 Revisions

The original Introduction document described a web + mobile platform with external integrations (Smile ID, Google Maps, WhatsApp Business API, payment gateways, POPIA/FICA compliance, ECT Act e-signatures). To align with the implemented desktop scope while retaining feasible requirements, Chapter 1 and Chapter 2 were revised as follows:

Retained (feasible without external APIs):

| Requirement | Adjustment |
| --- | --- |
| User registration + login | Retained — unchanged |
| ID number capture | Retained — now stored and manually reviewed by admin (was: Smile ID auto-verification) |
| Property search, photos, prices, address | Retained — Google Maps removed; address shown as text |
| Viewing requests | Retained — now via in-app notifications (was: WhatsApp Business API) |
| Lease/reservation flow | Retained — lease generated as in-system PDF (was: ECT Act legal e-signature) |
| Payment tracking | Retained — payments recorded in-system (was: credit card/Instant EFT gateways) |
| Transaction history, active leases | Retained — unchanged |
| Reviews | Retained — unchanged |
| Owner listing management | Retained — amenities no longer pulled from Distance Matrix API |
| Maintenance tickets | Retained — in-app notifications (was: WhatsApp) |
| Admin approval, account management, reporting | Retained — unchanged |

Dropped (not feasible without external services):

| Dropped item | Reason |
| --- | --- |
| Smile ID automated verification | Requires paid external API |
| Google Maps / Places / Distance Matrix | Requires API key and billing |
| WhatsApp Business API | Requires Meta Business account |
| Credit card and Instant EFT gateways | Requires merchant account |
| POPIA / FICA automated compliance checks | Requires legal/regulatory integration |
| ECT Act legally-enforceable e-signatures | Requires certified signature provider |
| Cloud infrastructure | Out of scope for academic desktop deliverable |
| Mobile responsiveness | Desktop-only deliverable |

New sub-section added to Chapter 2:

- §2.1.4 — Data Handling Requirements (replaces the original "Legal & Compliance Requirements")

11.2.9 Deferred Schema Additions — For Final Report

The revised Chapter 2 retains three requirements that require schema additions not yet reflected in Chapter 3, Chapter 4, or Chapter 5. These are intentionally deferred to the final report (October 2026), when the implemented system is documented against the completed codebase.

| Addition | Type | Chapter 3 impact | Chapter 5 impact |
| --- | --- | --- | --- |
| Property.listing_price | New column on Property entity | Update ERD §3.4.1, class diagram §3.3, relational schema §3.4.2 | Update Module 4 §5.7 (Property Management) interface |
| PropertyImage | New entity (property_id FK, image_path, uploaded_at) | Add to ERD §3.4.1, class diagram §3.3, relational schema §3.4.2 | Add to Module 4 §5.7 (image upload in Property Management) |
| Review | New entity (review_id PK, property_id FK, reviewer_id FK, rating, comment, created_at) | Add to ERD §3.4.1, class diagram §3.3, relational schema §3.4.2 | New module or extension to Module 4 (Property Management) |

Documentation requirement: A new §1.4 "Project Scope" must be added to Chapter 1 of the final report, reconciling the aspirational vision (web + mobile + third-party integrations) with the implemented desktop proof-of-concept.

11.2.10 Submission Status

| Phase | Deliverable | Status | Submitted |
| --- | --- | --- | --- |
| Phase 0 | Official Project Proposal | ✅ Approved by lecturer | — |
| Phase 1 | Chapter 1 + Chapter 2 | ✅ Complete | With this submission |
| Phase 2 | Chapter 3 + Chapter 4 | ✅ Complete | With this submission |
| Phase 3 | Module Design (Chapter 5) | ✅ Complete | With this submission |
| Phase 4 | Program implementation | 🟡 In progress | Week 10 |
| Phase 5 | Prototype demonstration | 🟡 Partial (auth + dashboard live) | Week 10 |
| Phase 6 | Testing | ⏳ Not started | Week 11 |
| Phase 7 | Evaluation | ⏳ Not started | Week 12 |
| Final Report | Complete project report | ⏳ Not started | 20 Oct 2026 |

11.3 Version Control Status

| Item | Value |
| --- | --- |
| Version control system | Git 2.55.0 (Windows) |
| Local repository | C:\Users\Student\Desktop\SmartPropertyManagementSystem\.git |
| Remote repository | https://github.com/jilisamkeloag7-cmd/SmartPropertyManagementSystem (private) |
| Primary branch | main |
| First commit | "Initial commit: database foundation and authentication" |
| Tracked files (initial push) | 66 objects |
| Excluded via .gitignore | __pycache__/, *.pyc, *.pyo, .env, Database/*.db, Database/*.sqlite, *.log, .vscode/, .idea/ |
| Backup status | ✅ Cloud backup active |
| Workflow | git add . → git commit -m "message" → git push |

11.4 Corrections to the Original Document

| Original § | Statement | Superseded by |
| --- | --- | --- |
| §3 | "Recommended database: PostgreSQL" | §11.2.1 — SQLite for dev, PostgreSQL production target |
| §5.1 | "C++ Qt/native integration where genuinely required" | Not required — pure Python/PySide6 |
| §5.1 | "Java — only if specifically required" | Not required |
| §5.3 | "CALCULATOR/ ... calculator.ui" | §11.2.5 — full layered structure |
| §7 | "A main.py exists and loads ui/calculator.ui" | Superseded — main.py loads Welcome screen |
| §9 | "Confirm whether the university requires a specific database engine" | Resolved — SQLite accepted, swappable to PostgreSQL |
| §9 | "Decide whether C++/Java are actually required" | Resolved — not required |
| §9 | "Decide whether multiple owners per property are required" | Resolved — yes, Ownership junction implemented |
| §9 | "Choose the email provider/SMTP method" | Deferred to Module 10 implementation |

11.5 Outstanding Items

| Item | Priority | Target |
| --- | --- | --- |
| Code Modules 3–10 (per Phase 3 specification) | High | Week 10 |
| Add 3 deferred schema additions (listing_price, PropertyImage, Review) | High | Final report |
| Add §1.4 Project Scope to Chapter 1 (reconcile vision vs. scope) | High | Final report |
| Finalise dashboard charts and reporting (Module 10) | Medium | Week 10 |
| Email integration (SMTP) | Medium | Week 10 |
| Unit tests for Modules 1, 2 | Medium | Week 11 |
| Integration tests for login → dashboard flow | Medium | Week 11 |
| Wireframe images (final polish) | Low | Week 11 |
| Final report compilation | High | 20 Oct 2026 |

11.6 Summary

Since the original Master Document was produced, the project has advanced from a design proposal to a working implementation of the foundational tiers. Modules 1 and 2 are complete and operational; Modules 3–10 are fully specified and ready for implementation in Phase 4. Chapter 1 and Chapter 2 were revised to align the requirements with the deliverable scope, retaining all feasible functionality (photos, prices, addresses, viewing requests, reviews, ID storage) while removing dependencies on external APIs (Google Maps, WhatsApp, Smile ID, payment gateways).

Three schema additions (listing_price on Property, PropertyImage entity, Review entity) are documented as deferred work, to be folded into the final report when the implemented system is documented.

Version control is active with cloud backup. Phases 0–3 deliverables are complete. The project remains on schedule for the 20 October 2026 final report submission.

END OF SECTION 11

Summary of Actions

For Git: Run the three commands (git add . → git commit -m "..." → git push) after every work session. New files are only pushed after being staged and committed.

Note: for the final project report, the testing part of documentation must include a section specified in chapter 9 pg 32 in the lecture notes

12. Progress Log — Update #2

12.1 Progress Summary

| Area | Section 11 Status | Current Status | % Complete |
| --- | --- | --- | --- |
| Module 1 — Database Foundation | ✅ Implemented | ✅ Implemented | 100% |
| Module 2 — Authentication | ✅ Implemented | ✅ Implemented | 100% |
| Module 3 — User Management | 🟡 Designed only | ✅ Implemented | 100% |
| Module 4 — Property Management | 🟡 Designed only | ✅ Implemented | 100% |
| Module 5 — Ownership Management | 🟡 Designed only | ✅ Implemented | 100% |
| Module 6 — Lease Management | 🟡 Designed only | ✅ Implemented | 100% |
| Module 7 — Payment Management | 🟡 Designed only | ✅ Implemented | 100% |
| Module 8 — Maintenance Management | 🟡 Designed only | ✅ Implemented | 100% |
| Module 9 — Notification & Preference System | 🟡 Designed only | ✅ Implemented | 100% |
| Module 10 — Dashboard, Scheduler, Email, Reports | 🟡 Designed only | ✅ Implemented | 100% |
| Working prototype | ~20% | Full end-to-end | 100% |
| Polish pass | Not started | Not started | 0% |
| Testing (Phase 6) | Not started | Not started | 0% |
| Final report | Not started | Not started | 0% |

All ten modules are now functional. The application supports the full user journey from login to reports across all four roles.

12.2 Module Implementation Register

| Module | Files Created | Key Capabilities |
| --- | --- | --- |
| 1 — Database | Database/config.py, connection.py, init_db.py; Models/* | 8 entity tables, SQLAlchemy ORM, idempotent seeding |
| 2 — Auth | Services/security.py, auth_service.py; Repositories/user_repository.py; Controllers/auth_controller.py; ui/login_screen.py | bcrypt hashing, role gate, inactive-account block, show/hide password, Enter-to-submit |
| 3 — Users | Services/user_service.py; Controllers/user_controller.py; ui/user_form_dialog.py, users_screen.py | Admin-only CRUD, unique email/ID, deactivate/reactivate, hard-delete block when links exist |
| 4 — Properties | Services/property_service.py; Controllers/property_controller.py; ui/property_form_dialog.py, properties_screen.py | CRUD, controlled vocabulary, archive as soft-delete, status recalculation |
| 5 — Ownership | Services/ownership_service.py; Repositories/ownership_repository.py; Controllers/ownership_controller.py; ui/ownership_form_dialog.py, ownerships_screen.py | Co-ownership shares, share-total ≤ 1.0, soft-close history, Owner-role-only assignment |
| 6 — Leases | Services/lease_service.py; Repositories/lease_repository.py; Controllers/lease_controller.py; ui/lease_form_dialog.py, leases_screen.py | One-active-lease-per-property, auto-generate first payment, auto-recalculate property status |
| 7 — Payments | Services/payment_service.py; Repositories/payment_repository.py; Controllers/payment_controller.py; ui/payment_form_dialog.py, payments_screen.py | Mark paid, overdue detection (invoked on-read), role-scoped lists, notification emission |
| 8 — Maintenance | Services/maintenance_service.py; Repositories/maintenance_repository.py; Controllers/maintenance_controller.py; ui/maintenance_form_dialog.py, maintenance_detail_dialog.py, maintenance_screen.py | State machine (Open → In Progress → Resolved → Closed), priority levels, tenant lease check |
| 9 — Notifications | Services/notification_service.py, preference_service.py; Repositories/notification_repository.py; Controllers/notification_controller.py; ui/notification_popup.py, notification_preferences_dialog.py | Bell with unread count, popup centre, mark-read, mark-all-read, per-event preferences |
| 10 — Dashboard, Scheduler, Email, Reports | Services/dashboard_service.py, email_service.py, report_service.py; Controllers/dashboard_controller.py, report_controller.py; tasks/scheduler.py, reminder_task.py; ui/reports_screen.py; updated main.py | Role-aware stats, daily scheduler, SMTP (dry-run capable), 5 PDF report types |

12.3 Architectural Refinements Since Section 11

| Aspect | Change |
| --- | --- |
| Return-tuple convention | Standardised across all services: (True, result) on success; (False, error_msg) on rejection |
| Role-scoping pattern | Every list-returning service method accepts session_user and filters rows by role at the service layer — prevents data leakage before it reaches the UI |
| Notification integration | Every module that produces a relevant event (overdue payment, maintenance submit/update, lease expiring) calls NotificationService.emit() |
| Scheduler | New tasks/ package with Scheduler and ReminderTask; starts on app launch, stops on quit |
| Email | EmailService supports dry-run mode when SMTP_* env vars are absent — safe for demo, no external dependency required |
| PDF generation | ReportService uses reportlab to produce printable reports in Documentation/reports/ |
| Screen index registry | MainWindow now hosts 11 stacked screens (0–10); navigation via dedicated show_*() methods |

12.4 File Inventory (new since Section 11)

Repositories:

- ownership_repository.py

- lease_repository.py

- payment_repository.py

- maintenance_repository.py

- notification_repository.py

Services:

- user_service.py

- property_service.py

- ownership_service.py

- lease_service.py

- payment_service.py

- maintenance_service.py

- notification_service.py

- preference_service.py

- dashboard_service.py

- email_service.py

- report_service.py

Controllers:

- user_controller.py

- property_controller.py

- ownership_controller.py

- lease_controller.py

- payment_controller.py

- maintenance_controller.py

- notification_controller.py

- dashboard_controller.py

- report_controller.py

UI screens:

- users_screen.py, user_form_dialog.py

- properties_screen.py, property_form_dialog.py

- ownerships_screen.py, ownership_form_dialog.py

- leases_screen.py, lease_form_dialog.py

- payments_screen.py, payment_form_dialog.py

- maintenance_screen.py, maintenance_form_dialog.py, maintenance_detail_dialog.py

- notification_popup.py, notification_preferences_dialog.py

- reports_screen.py

Tasks package:

- tasks/__init__.py, scheduler.py, reminder_task.py

Database:

- Database/seed_rich_data.py (test-data seeding script)

12.5 Polish Backlog — Full Specification

The following items are deferred to the final polish pass. Each is scoped, prioritised, and bounded so the pass can be completed in a single focused session.

P1 — Role-Aware UI Differentiation (High priority)

Problem: Screens are shared across roles with permission gating. Tenants see admin-style tables; owners see all rows, not just their own.

Deliverable: Per-role screen variants:

- Admin/Manager: full CRUD table views (current behaviour).

- Owner: card-based view of owned properties only; read-only lease/payment summary; maintenance table scoped to owned.

- Tenant: card-based view of their leased property with photos; their own payment history; "Submit Request" prominently placed.

Files affected: properties_screen.py, leases_screen.py, payments_screen.py, ownerships_screen.py.

Estimated effort: 4–6 hours.

P2 — Property Cards with Images (High priority)

Problem: Properties are text-only. Tenants especially should see photos.

Schema addition required:

- Property.listing_price (Float)

- PropertyImage entity (property_id FK, image_path, uploaded_at)

- Review entity (property_id FK, reviewer_id FK, rating, comment, created_at)

Deliverable: Card layout with photo thumbnail, address, price, type, and "View Details" button. Detail view shows gallery + reviews.

Files affected: new ui/property_card.py, ui/property_detail_dialog.py, property_form_dialog.py (add image upload + price field).

Estimated effort: 3–4 hours.

P3 — Sidebar Navigation (Medium priority)

Problem: Navigation currently requires going back to the dashboard between every screen.

Deliverable: Persistent left sidebar in every authenticated screen with role-filtered menu items. Active item highlighted. Dashboard becomes the first item.

Files affected: main_window.py (hosts sidebar outside the stacked widget), each *_screen.py (remove the "← Dashboard" button since sidebar handles it).

Estimated effort: 2–3 hours.

P4 — Colour Scheme, Icons, Typography (Medium priority)

Problem: Default Qt styling with inline QSS scattered across files.

Deliverable:

- Centralise all QSS into ui/theme.py with CSS variables.

- Choose a final palette: primary, secondary, success, warning, danger, neutral grays.

- Replace all emoji icons with SVG icons in Assets/icons/.

- Apply a single font stack throughout (system default sans-serif).

Files affected: ui/styles.py (rewrite as theme.py), every *_screen.py and *_dialog.py (remove inline QSS, reference theme constants).

Estimated effort: 3–4 hours.

P5 — Page Transitions & Loading States (Low priority)

Problem: Screens switch instantly with no feedback.

Deliverable: Optional fade transition between screens (QGraphicsOpacityEffect + QPropertyAnimation). Loading spinner on screens that query the database.

Files affected: main_window.py (transition wrapper).

Estimated effort: 2 hours.

P6 — Dark Mode Toggle (Low priority)

Deliverable: Toggle in dashboard header. Persists via QSettings. Both palettes in theme.py.

Estimated effort: 1–2 hours.

P7 — Hide (not disable) write buttons for read-only roles (High priority)

Problem: Tenants see "Add Property", "Edit", "Archive" buttons even though the service rejects them.

Deliverable: Every screen applies setVisible(self.is_writer) to write buttons in _apply_role_ui(). Already done for payments_screen.py, maintenance_screen.py, ownerships_screen.py. Not yet for properties_screen.py, leases_screen.py, users_screen.py.

Estimated effort: 1 hour.

P8 — Tenant Login Error Message Display (Closed)

Status: Resolved in auth_service.py V2 (reordered null-check before inactive-check).

P9 — Owner Maintenance Status Permissions (Decision pending)

Question: Should Owners be allowed to update status on maintenance requests for their own properties?

Current behaviour: Only Manager and Administrator may change status (per Phase 3 §5.11.7).

Decision needed: If approved, add ownership check in MaintenanceService.update_status():

python

if role == "Owner":

owned_pids = set(self.ownerships.property_ids_for_owner(uid))

if req.property_id not in owned_pids:

return False, "You may only update requests on your own properties."

# allow

Estimated effort: 30 minutes if approved.

P10 — Dashboard "Recent Activity" is static (Low priority)

Problem: The activity panel shows real data, but the notification panel duplicates the "upcoming" list — both panels use the same data source in different forms.

Deliverable: Activity panel pulls from a lightweight audit log; notification panel keeps the upcoming list.

Estimated effort: 2 hours (requires an AuditLog table addition).

P11 — Email Dispatch is not configured

Current: EmailService runs in dry-run mode (prints to console) unless SMTP_* env vars are set.

Deliverable for final report: Either configure a real SMTP account for demonstration, or document that dry-run mode satisfies the requirement for the academic deliverable.

Estimated effort: 30 minutes if configuring; 0 if documenting.

P12 — Wireframe images still ASCII/placeholder

Deliverable: Replace ASCII wireframes in Chapter 3 §3.9 with polished SVG wireframes matching the built screens.

Estimated effort: 2 hours (or use screenshots of the running app — faster and more accurate).

P13 — Unit and Integration Tests

Status: Not started. Required for Phase 6 (Week 11).

Deliverable: pytest suite covering:

- Unit: security.hash_password/verify_password, auth_service.authenticate (all error branches), each service's business rules.

- Integration: login → dashboard end-to-end; create lease → payment auto-generated → property status recalculated.

Estimated effort: 4–6 hours.

P14 — Final Report Compilation

Status: Not started. Due 20 October 2026.

Deliverable: Full report (Chapters 1–7) with reflections, evaluation, testing evidence.

Estimated effort: 8–10 hours.

12.6 Testing Preparation

Two artefacts have been prepared for Phase 6:

- Database/seed_rich_data.py — populates the database with realistic test data across all entities (users, properties, ownerships, leases, payments in every state, maintenance requests in every state, notifications read/unread).

- Documentation/Testing_Guide.md — step-by-step manual test scenarios for each module, with expected outcomes and a bug report template for team members.

Both are described in Section 13.

12.7 Packaging

A distributable Windows executable can be produced with PyInstaller. The packaging steps and caveats are documented in Section 13.

12.8 Summary

The application is now feature-complete for the academic brief. All ten modules are functional end-to-end. Remaining work is polish, testing, and report writing. The project remains on schedule for the 20 October 2026 final report submission.

13. Progress Log — Update #3 (Polish Pass & Testing Infrastructure)

13.1 Progress Summary

| Area | Section 12 Status | Current Status | % Complete |
| --- | --- | --- | --- |
| All 10 modules | ✅ Implemented | ✅ Still functional | 100% |
| Modern UI (theme, colours, typography) | ❌ Not started | ✅ Applied to all screens | 100% |
| Role-aware screens | 🟡 Enforced at service layer only | ✅ Dedicated UI per role | 100% |
| Sidebar navigation | ❌ Not started | ✅ Implemented | 100% |
| Dark mode | ❌ Not started | ✅ Implemented (restart to apply) | 100% |
| Page transitions | ❌ Not started | ✅ Fade transitions implemented | 100% |
| Property images / prices / reviews | 🟡 Deferred | 🟡 Deferred (Phase B) | 0% |
| Lease termination workflow | ❌ Not started | 🟡 Deferred to Phase B | 0% |
| Tenant self-service payment | ❌ Not started | 🟡 Deferred to Phase B | 0% |
| Automated test suite | ❌ Not started | ✅ 36 tests implemented | 100% |
| Team testing handover docs | ❌ Not started | ✅ Implemented | 100% |
| PyInstaller packaging | ❌ Not started | ⚠️ Attempted, abandoned | N/A |
| Final report | ⏳ | ⏳ | 0% |

13.2 Work Delivered Since Section 12

13.2.1 Central Theme System

A new module ui/theme.py was introduced to centralise all visual constants:

- Colour palette (primary, success, warning, danger, info + soft variants)

- Spacing scale (4, 8, 12, 16, 20, 24, 32, 40)

- Border radii (6, 10, 14, 20, pill)

- Typography scale (11–32 px)

- Reusable QSS generators: button_qss(kind), input_qss(), card_qss(), table_qss()

- Mode-aware palette (light / dark) selected at import time from QSettings

Every screen was refactored to consume theme.* constants instead of inline stylesheets. This change is invisible to functionality but makes future visual adjustments a single-file edit.

13.2.2 Role-Aware User Interfaces

Dedicated UI variants were introduced for the flagship screens:

| Screen | Administrator / Manager | Owner | Tenant |
| --- | --- | --- | --- |
| Properties | Table with full CRUD | Card grid, owned only, read-only | Card grid — leased property pinned first, available to browse |
| Leases | Table, all leases, create/terminate visible | Table, owned properties only, read-only badge | Table, own leases only, read-only badge |
| Payments | Table, all payments, mark-paid visible | Table, owned properties only, read-only badge | Table, own payments only, read-only badge |
| Maintenance | Table, all requests, submit/update visible | Table, owned properties only, read-only badge | Table, own requests only, submit visible |
| Ownership | Table, all records, add/end visible | Table, own ownerships only, read-only badge | Tile hidden entirely |
| Users | Table, full CRUD | Tile hidden | Tile hidden |
| Reports | Card grid, generate buttons | Tile hidden | Tile hidden |

Read-only badges are rendered as a subtle amber label; write buttons are hidden (not merely disabled) for roles without permission. All data scoping is enforced at the service layer — the UI never receives rows that the role should not see.

13.2.3 Sidebar Navigation

A persistent 220 px left sidebar was added to every authenticated screen:

- Company logo + wordmark at the top

- Role-filtered navigation items (Dashboard, Properties, Leases, Payments, Maintenance, Ownership, Reports, Users)

- Active item highlighted with primary accent

- Theme toggle button (bottom)

- User name + role + Logout button in the footer

Navigation now flows through a single MainWindow._set_screen(key) method that manages screen index, sidebar visibility, and active highlight — no screen manipulates the stacked widget directly.

13.2.4 Dark Mode

A light/dark palette was added to theme.py. Mode is selected at import time from QSettings. The sidebar's theme toggle updates the preference and prompts a restart; on next launch the entire application renders in the alternate palette.

Pre-login screens (Welcome, User Type, Login) use a mode-aware gradient background. All authenticated screens, form dialogs, and popups respond to the palette without per-file changes.

13.2.5 Page Transitions

A subtle 180 ms fade-in animation was added to every screen change. Implemented once in MainWindow._animate_transition() using QGraphicsOpacityEffect and QPropertyAnimation with OutCubic easing. Rapid navigation is safe — the previous animation is cancelled cleanly before a new one starts.

13.2.6 Pre-Login Screen Consistency

Welcome, User Type, and Login screens were rebuilt on the theme system. They now match the visual language of the authenticated area — same colour palette, same spacing, same typography. The role-selection cards use distinct accent colours on hover per role (blue for Administrator, violet for Manager, green for Owner, cyan for Tenant).

13.2.7 Bug Fixes During Polish

| Bug | Fix |
| --- | --- |
| Payment list raised TypeError when called with session_user (stale V1 controller) | Updated payment_controller.py to V2 with role-scoped list(filters, session_user) |
| Sidebar remained visible after dashboard's own Logout button | Routed all logout flows through MainWindow._on_sidebar_logout() |
| Direct setCurrentIndex calls in 8 screens bypassed sidebar sync | All navigation now flows through _set_screen(key) |
| Dashboard action grid squashed when window maximised | Wrapped grid in a container with dynamic minimumHeight, gave bottom panels stretch=1 |
| Action grid left-aligned instead of centred | Added symmetric addStretch(1) on both sides of the grid |
| Dark mode not applied to pre-login screens or notification popup | Added mode-aware gradient constants; rewrote notification popup with theme |
| Auth user.status accessed before null-check | Reordered null check in auth_service.py |

13.2.8 Testing Infrastructure

A Tests/ package was created with 36 automated tests grouped as:

- Unit (Tests/unit/): security, auth, properties, leases, payments, maintenance, ownership

- Integration (Tests/integration/): login flow, lease lifecycle

Tests run against an isolated temporary SQLite database (configured via the SPMS_DATABASE_URL environment variable), so the development database is never touched. Tests can be run with:

text

python -m pytest Tests/ -v

Output is captured to Documentation/test_results.txt for inclusion in the final report's Testing chapter.

13.2.9 Team Testing Handover

Two documents were created to enable delegation of the manual testing phase:

- Documentation/Testing_Guide.md — 11 test suites (A–K), each with numbered scenarios, expected outcomes, and a sign-off table

- Documentation/Handover_For_Testers.md — a step-by-step guide written for team members, covering VS Code setup, Python installation, package installation, running the app, logging bugs, and a shared bug-report template

This satisfies the Phase 6 (Testing) requirement while distributing the workload across the team.

13.2.10 PyInstaller Attempt

An attempt was made to produce a distributable Windows .exe using PyInstaller (build.spec, one-folder mode with --onedir). The bundled executable failed to launch, most likely due to missing hidden imports or Qt plugin path resolution. The attempt was abandoned and the artefacts removed. Distribution to the team is via GitHub source + pip install -r requirements.txt. The decision to defer executable packaging is documented for the final report.

13.3 Polish Backlog — v2 (Consolidated)

The original polish backlog has been reorganised into six phases for clarity.

Phase A — Role-Aware Experience

| # | Item | Status |
| --- | --- | --- |
| A1 | Role-aware Properties (cards for Owner/Tenant) | ✅ Done |
| A2 | Role-aware Leases (scoped view) | ✅ Done |
| A3 | Role-aware Payments (scoped view, Read-only badge) | ✅ Done |
| A4 | Role-aware Maintenance (scoped view, Read-only badge for Owner) | ✅ Done |
| A5 | Role-aware Ownership (scoped view for Owner) | ✅ Done |
| A6 | Hide (not disable) write buttons for read-only roles | ✅ Done |

Phase B — Content & Data (Not Yet Started)

| # | Item | Notes |
| --- | --- | --- |
| B1 | Property images — upload + display on cards | Requires PropertyImage entity + file upload UI |
| B2 | Listing price field — show on tenant browse | Requires Property.listing_price column |
| B3 | Reviews — tenants review occupied properties | Requires Review entity |
| B4 | Lease termination request workflow | Two new columns on Lease: termination_requested (bool), termination_reason (text). Tenant requests; Manager approves or rejects; notifications on both sides |
| B5 | Owner maintenance status permissions | Service-layer change to allow owners to update requests on their own properties |
| B6 | Tenant self-service payment (simulated) | New status Awaiting Confirmation; tenant marks paid with reference, manager confirms. No real payment gateways (out of academic scope) |
| B7 | Property asking rent feeds lease creation | Uses the same listing_price field as B2; lease dialog pre-fills rent from property's asking price; manager can override |

Each item in Phase B requires a schema change. When implemented, python -m Database.seed_rich_data must be re-run to recreate the database with the new columns.

Phase C — Layout & Navigation

| # | Item | Status |
| --- | --- | --- |
| C1 | Sidebar navigation (persistent left nav) | ✅ Done |
| C2 | Replace User Type role cards with custom QFrame + large emoji | ⏳ Cosmetic |
| C3 | Property detail dialog with image gallery | ⏳ Pairs with B1 |

Phase D — Visual & UX Polish

| # | Item | Status |
| --- | --- | --- |
| D1 | Dark mode toggle | ✅ Done |
| D2 | Page transition animations | ✅ Done |
| D3 | Loading spinner for slow queries | ⏳ Cosmetic |
| D4 | SVG icons replacing emojis | ⏳ Optional |
| D5 | Silence Qt QFont::setPointSize warning | ⏳ Cosmetic |
| D6 | Live dark-mode toggle (without restart) | ⏳ Deferred |

Phase E — Background & Reporting

| # | Item | Status |
| --- | --- | --- |
| E1 | Audit log for "Recent Activity" (replace derived feed) | ⏳ |
| E2 | Wireframe images replace ASCII placeholders in Chapter 3 §3.9 | ⏳ (recommend using app screenshots) |
| E3 | SMTP configuration for real email dispatch | ⏳ Optional; currently in dry-run mode |

Phase F — Testing & Report

| # | Item | Status |
| --- | --- | --- |
| F1 | Automated test suite | ✅ 36 tests |
| F2 | Team testing handover docs | ✅ |
| F3 | Team manual testing execution | ⏳ Awaiting team |
| F4 | Bug triage and fixes | ⏳ |
| F5 | Final report compilation | ⏳ Due 20 Oct 2026 |

Phase G — Optional / Stretch (Out of Academic Scope)

| # | Item |
| --- | --- |
| G1 | Real e-signature workflow |
| G2 | Mobile-responsive web version |
| G3 | Cloud deployment |
| G4 | Real payment gateway integration |

13.4 Technology & Tooling Updates

| Aspect | Section 12 | Current |
| --- | --- | --- |
| Styling approach | Inline QSS per widget | Centralised theme.py with mode-aware palettes |
| Navigation | Per-screen "← Dashboard" buttons + setCurrentIndex calls | Single MainWindow._set_screen(key) method |
| Sidebar | None | Role-filtered persistent sidebar |
| Theme modes | Light only | Light + dark (restart to apply) |
| Screen transitions | Instant | 180 ms fade |
| Test framework | None | pytest, 36 tests |
| Distribution strategy | PyInstaller attempted | GitHub source + pip install -r requirements.txt |

13.5 Git Log Summary (Polish Pass)

Key commits since Section 12 was written:

text

Phase 2 polish: modern theme applied to all inner screens

Phase 4: Role-aware screens (Properties cards, Leases/Payments scoping)

Phase 4: Role-aware Leases screen

Phase 3: Persistent sidebar navigation with role-filtered items

Fix: route all navigation through main_window._set_screen for sidebar sync

Fix: route all pre-login navigation through _set_screen

Phase 6: Dark mode toggle (restart to apply)

Fix: dark mode applied to pre-login screens and notification popup

Phase 5: Fade transition between screens

Phase 6: Automated test suite (36 tests) + handover documentation

13.6 Outstanding Items

| Item | Priority | Target |
| --- | --- | --- |
| Distribute handover docs + GitHub link to team | High | Immediate |
| Team manual testing execution | High | Week 11 |
| Bug triage from team findings | High | Week 11 |
| Phase B feature work (images, price, reviews, termination, payment) | Medium | Weeks 10–11 |
| Cosmetics (C2 emoji cards, D3–D5) | Low | Week 11 |
| Wireframe images for Chapter 3 | Low | Week 11 |
| Final report compilation | High | 20 Oct 2026 |

13.7 Summary

The application has moved from "functional but visually plain" to "functionally complete and visually modern" since Section 12. All ten modules remain fully operational; the polish pass has added a centralised theme system, role-aware interfaces, sidebar navigation, dark mode, page transitions, and a testing infrastructure.

The next milestones are team manual testing (Phase 6), then bug fixes and final report writing (Phase 7). Phase B feature work (property images, listing price, reviews, lease termination workflow, tenant self-service payment) remains scoped but deferred to accommodate the testing schedule.

The project remains on track for the 20 October 2026 final report submission.

END OF SECTION 13

Insertion Instructions

- Open Software_Project_Master_Document.docx

- Scroll past Section 12 (Progress Log #2)

- Add a page break, then paste Section 13

- Match heading styles: 13. = Heading 1, 13.x = Heading 2, 13.x.x = Heading 3

- Save

Nothing above Section 12 is modified. Pure additive update.

14. Progress Log — Update #4 (Feature Completion & Tenant UX Overhaul)

14.1 Progress Summary

| Area | Section 13 Status | Current Status | % Complete |
| --- | --- | --- | --- |
| All 10 core modules | ✅ | ✅ | 100% |
| Role-aware UI | ✅ | ✅ | 100% |
| Modern theme + dark mode | ✅ | ✅ | 100% |
| Sidebar + transitions | ✅ | ✅ | 100% |
| Guest browsing | ❌ | ✅ | 100% |
| Forgot password | ❌ | ✅ | 100% |
| Self-registration + security questions | ❌ | ✅ | 100% |
| Owner property submission + approval | ❌ | ✅ | 100% |
| Manager application approval | ❌ | ✅ | 100% |
| Owner reports | ❌ | ✅ | 100% |
| Owner view of viewings/applications | ❌ | ✅ | 100% |
| Tenant UX (cards, Kanban, timeline) | ❌ | ✅ | 100% |
| Loading states | ❌ | 🟡 | Optional |
| SVG icon migration | ❌ | 🟡 | Optional |
| Final report | ⏳ | ⏳ | 0% |

The application is now feature-complete against the project brief and the extended scope discussed during development.

14.2 Features Delivered

14.2.1 Guest Mode

The Welcome screen now offers Continue as Guest alongside Get Started. Guests land on a read-only Properties browse view with the sidebar reduced to a single "Browse Properties" item and a Sign In CTA in the footer. Action buttons (Request Viewing, Apply for Lease, Write Review) are visible but disabled with "Sign in to continue" tooltips.

14.2.2 Forgot Password

A three-step recovery flow implemented via ForgotPasswordDialog:

- User enters their email → system returns the configured security question

- User answers the question (case-insensitive) → system verifies against the stored bcrypt hash of the normalised answer

- User sets a new password → AuthService.reset_password updates the hash

Two new columns were added to User: security_question (string) and security_answer_hash (bcrypt hash). Answers are normalised (trimmed and lowercased) before hashing so that "Cape Town", "cape town" and "CAPE TOWN" all verify.

14.2.3 Self-Registration with Security Questions

A public Create Account dialog on the login screen allows users to register as Tenant, Owner, or Property Manager. Tenants and Owners receive Active accounts immediately. Managers enter a Pending Approval state and cannot log in until an administrator activates them. Every new account includes a security question for recovery.

14.2.4 Owner Property Submission + Manager Approval

Owners can now submit properties via the Properties screen. Submissions are created with status = "Pending Approval" and an Ownership record is auto-created so the property is already attributed to the owner. Managers and administrators can approve (status → Available) or reject (status → Rejected, with a reason sent to the owner). Owners can withdraw pending or rejected submissions.

14.2.5 Manager Application Approval

New Property Manager registrations enter the Pending Approval state. Administrators can approve them from the Users screen (a new "Pending Approval" filter value and an Approve button appears for such rows). Until approved, login is blocked with a clear message.

14.2.6 Owner Reports

Three new owner-scoped reports were added to ReportService:

- Portfolio Summary — counts, occupancy rate, rent collected/pending/overdue, net position

- Income Report — month-by-month breakdown of rent paid, pending, overdue, and total billed (12-month rolling window)

- My Tenants — every lease on an owned property with tenant details, dates, rent, and status

All three use OwnershipRepository.property_ids_for_owner(uid) to scope data. Owners never see system-wide data.

14.2.7 Owner Visibility of Viewings and Applications

Owners can now see viewing requests and lease applications for properties they own. Access is read-only — approvals remain with managers. The sidebar items Viewings and Applications were enabled for the Owner role with Read-only badges.

14.2.8 Tenant UX Overhaul — Cards, Kanban, and Timeline

The tenant experience was transformed from data tables to purpose-built views, inspired by modern SaaS and property apps.

New shared widget library: ui/widgets/entity_cards.py — a collection of reusable cards:

- TenantLeaseCard — rent as hero, progress bar showing term elapsed, status badge, terminate action

- TenantPaymentCard — status-coloured left border, amount as hero, due/paid dates, "I've Paid This" action

- TenantViewingCard — booking-style layout with preferred date/time, message, manager note, cancel action

- TenantApplicationCard — horizontal progress tracker (Submitted → Under Review → Approved → Signed), status badge, withdraw action

- MaintenanceKanbanCard — compact card with priority-coloured border, address, description, submitter

- KanbanColumn — one column of the maintenance board, with header counter and card container

- MonthSectionHeader — for grouping tenant payments by month

Screen-level changes:

| Screen | Tenant | Manager | Admin | Owner |
| --- | --- | --- | --- | --- |
| Leases | Progress-bar cards | Table | Table | Table |
| Payments | Month-grouped cards | Table | Table | Table |
| Maintenance | Kanban columns | Kanban columns | Kanban columns | Table |
| Viewings | Booking cards | Table | Table | Table |
| Applications | Tracker cards | Table | Table | Table |

The rationale is that individual users with a handful of items benefit from card-based views that surface state and progress, while administrative roles managing many rows benefit from the density of a table. Maintenance is a special case where the Kanban board models the actual workflow (Open → In Progress → Resolved → Closed) and is used by all roles who participate in it.

14.3 Files Added This Session

Models:

- Models/viewing_request.py

- Models/lease_application.py

Repositories:

- Repositories/viewing_request_repository.py

- Repositories/lease_application_repository.py

Services:

- Services/viewing_service.py

- Services/lease_application_service.py

Controllers:

- Controllers/viewing_controller.py

- Controllers/lease_application_controller.py

UI screens and dialogs:

- ui/register_dialog.py

- ui/forgot_password_dialog.py

- ui/viewing_request_dialog.py

- ui/viewings_screen.py

- ui/lease_application_dialog.py

- ui/applications_screen.py

Widgets:

- ui/widgets/entity_cards.py

Files replaced (version bumps):

- Models/user.py (V3 — security question fields)

- Models/property.py (V4 — reviews relationship)

- Models/__init__.py (V5)

- Services/security.py (V2 — answer hashing)

- Services/auth_service.py (V4 — self-registration + manager approval + password reset)

- Services/property_service.py (V3 — owner submission + approval)

- Services/viewing_service.py (V2 — owner scoping)

- Services/lease_application_service.py (V2 — owner scoping)

- Services/report_service.py (V3 — owner reports)

- Controllers/auth_controller.py (V3)

- Controllers/property_controller.py (V3)

- Controllers/report_controller.py (V2)

- ui/welcome_screen.py (V4 — guest CTA)

- ui/login_screen.py (V6 — register + forgot links)

- ui/property_form_dialog.py (V5 — owner field behaviour)

- ui/properties_screen.py (V8 — owner submit + approve/reject)

- ui/users_screen.py (V3 — approve pending managers)

- ui/reports_screen.py (V3 — owner reports)

- ui/widgets/sidebar.py (V6 — owner role additions)

- ui/leases_screen.py (V6 — tenant cards)

- ui/payments_screen.py (V6 — month-grouped tenant cards)

- ui/maintenance_screen.py (V3 — Kanban)

- ui/viewings_screen.py (V3 — tenant cards)

- ui/applications_screen.py (V3 — tenant tracker)

- ui/main_window.py (V12 — guest mode + applications route)

14.4 UX Design Decisions

The tenant UX overhaul was driven by a design principle: tables are for administrative density, cards are for personal comprehension.

Tenants interact with a handful of items — one lease, a dozen payments, a few maintenance requests — and each item carries rich state (status, progress, deadlines). Cards let each item breathe; tables squash that context into cells.

Managers and administrators operate on many rows at once — filtering, sorting, comparing across columns. The tabular density is the right tool there.

Maintenance is the exception: it's a workflow, not a list. Representing it as a Kanban board communicates state transitions visually and is used by every role that participates in the workflow.

14.5 Outstanding Items

| Item | Priority | Notes |
| --- | --- | --- |
| Loading spinner for slow queries | Low | Optional cosmetic |
| SVG icon migration | Low | Emojis render fine on Windows 11 |
| Silence Qt font warning | Low | Cosmetic |
| Theme presets from hero images | Low | Blocked on image selection |
| Wireframe images in final report | Medium | Report deliverable |
| Final report compilation | High | Due 20 October 2026 |

14.6 Summary

Section 14 closes the feature development cycle. Every workflow described in the original brief — plus the extended scope that emerged during development — is now implemented, integrated, tested manually, and visually coherent. The application can be demonstrated end-to-end for every role.

Remaining work is documentation (final report) and optional cosmetic polish. The project remains on schedule.

15. Progress Log — Update #5 (Live Deployment & Performance Optimisation)

15.1 Progress Summary

| Area | Section 14 Status | Current Status | % Complete |
| --- | --- | --- | --- |
| All 10 core modules | ✅ | ✅ | 100% |
| Role-aware UI + sidebar + dark mode | ✅ | ✅ | 100% |
| Profile system with change requests | ✅ | ✅ | 100% |
| Guest mode + self-registration | ✅ | ✅ | 100% |
| Automated test suite (36 tests) | ✅ | ✅ | 100% |
| Cloud PostgreSQL (Supabase) | ❌ | ✅ Live | 100% |
| Real email (Brevo API) | ❌ | ✅ Live | 100% |
| Cloud image storage (Supabase Storage) | ❌ | ✅ Live | 100% |
| Internet connectivity handling | ❌ | ✅ | 100% |
| Performance optimisation | ❌ | ✅ | 100% |
| Final report | ⏳ | ⏳ | 0% |

The application is now a fully deployed multi-user client-server system.

15.2 Cloud Deployment Architecture

The application transitioned from a single-user desktop proof-of-concept to a multi-user live system without abandoning the original offline-first design. The switch is controlled by a single environment variable.

15.2.1 Backend Services

| Service | Provider | Role | Free Tier |
| --- | --- | --- | --- |
| Relational database | Supabase (PostgreSQL) | All system entities | 500 MB storage |
| Object storage | Supabase Storage | Property photos, profile pictures | 1 GB storage |
| Email delivery | Brevo (HTTP API) | Notifications and reminders | 300 emails/day |

All three services are accessed over HTTPS/TLS. No self-hosted server is required.

15.2.2 Architecture

text

Desktop Client (PySide6)

↓

├── SQL over TLS ───▶ Supabase PostgreSQL   (all records)

│

├── HTTPS ────────▶ Supabase Storage       (all images)

│

└── HTTPS ────────▶ Brevo API              (all email)

The client is stateless — every query goes directly to the cloud. This means data written by any user on any device is immediately visible to every other user on every other device.

15.2.3 Configuration

Credentials are stored in .env at the project root and loaded at startup through python-dotenv. The application auto-detects:

- Cloud mode — when DATABASE_URL starts with postgresql://

- Local mode — falls back to SQLite if the variable is absent

This means the same codebase produces:

- The demo build — self-contained, no internet needed

- The live build — multi-user, cloud-backed

15.3 New Capabilities Introduced

15.3.1 Cloud Database (Supabase)

Database/config.py reads DATABASE_URL from .env at import time. If it detects a PostgreSQL URL, all subsequent queries route through SQLAlchemy to Supabase. The connection uses the transaction pooler on port 6543 to stay within free-tier connection limits.

15.3.2 Cloud Image Storage (Supabase Storage)

Property images and profile pictures are uploaded to Supabase Storage buckets (property-images and profile-images) and referenced by their public URL in the database. This ensures images uploaded on one device appear on all devices.

A migration script (migrate_images_to_cloud.py) uploads any images that existed locally before the cloud transition.

15.3.3 Real Email Delivery (Brevo API)

The email subsystem was migrated from SMTP to the Brevo HTTP API for two reasons:

- SMTP ports blocked — the development network blocked outbound SMTP (ports 25, 465, 587), preventing Gmail from being used

- HTTP never blocked — Brevo uses port 443 (HTTPS), which is universally available

Email dispatch runs on a background thread so the UI never blocks while a message is being sent. Demo accounts (.local addresses) are automatically skipped to avoid errors from undeliverable messages.

15.3.4 Internet Connectivity Handling

Three layers protect the user from network errors:

| Layer | When it fires | Behaviour |
| --- | --- | --- |
| Startup gate | App launch | Shows blocking dialog and exits if offline |
| Banner | Every 30 seconds | Red banner at top of app when offline |
| Exception hook | Any DB call fails | Friendly dialog instead of Python traceback |

Combined, these cover: offline at startup, loss of connection during use, and reconnection.

15.4 Performance Optimisation Pass

The transition to a remote database revealed a performance issue that had been invisible with local SQLite: N+1 query patterns. Every list operation was making one query per row plus three additional queries per row to fetch related entities. With 10 rows on screen and ~200ms round-trip latency per query, screens took 5–7 seconds to load.

The fix was a two-stage refactor:

Stage 1 — Batch prefetch. List methods now fetch all related entities (leases, properties, users) in three bulk queries and then enrich rows from in-memory dictionaries. This reduces a 10-row screen from ~35 queries to 4 queries.

Stage 2 — Background threading. Screens now execute their DB queries on a worker thread (ui/widgets/async_worker.py) and display a spinner overlay (ui/widgets/loading_overlay.py) while the query runs. The UI never freezes.

The combined effect reduces perceived load time from 5–7 seconds to under 1 second.

A third enhancement caches decoded images in memory using QPixmapCache (50 MB limit). Repeated card renders now use the cached version, making scroll performance smooth even on slower networks.

15.5 Files Added Since Section 14

New services and widgets:

- Services/connectivity_service.py

- Services/cloud_storage_service.py

- ui/widgets/async_worker.py

- ui/widgets/loading_overlay.py

- ui/widgets/image_cache.py

- ui/widgets/connection_banner.py

- .env (credentials file, excluded from Git)

- migrate_images_to_cloud.py (one-time migration script)

Files replaced:

- main.py (V5 — startup gate, exception hook)

- Database/config.py (V6 — cloud mode detection)

- Database/connection.py (V3 — PostgreSQL-aware engine with pooling)

- Services/email_service.py (V3 — Brevo API, async, filters fake addresses)

- Services/notification_service.py (V3 — immediate dispatch)

- Services/payment_service.py (V6 — prefetch optimisation, broadcast)

- Services/lease_service.py (V4 — prefetch optimisation)

- Services/maintenance_service.py (V3 — prefetch optimisation)

- Services/viewing_service.py (V3 — prefetch optimisation)

- Services/lease_application_service.py (V3 — prefetch optimisation)

- Services/ownership_service.py (V2 — prefetch optimisation)

- ui/main_window.py (V14 — connection banner integration)

- ui/properties_screen.py (V9 — async loading)

- ui/widgets/avatar.py (V2 — image caching)

- ui/widgets/property_card.py (image caching, left accent bar)

- ui/property_detail_dialog.py (image caching)

- ui/widgets/sidebar.py (narrower 200px)

15.6 Deployment Notes

Free Tier Longevity

Supabase pauses free projects after 7 days of inactivity. A GitHub Action (.github/workflows/keep-supabase-alive.yml) pings the REST endpoint every 3 days to keep the project active. For the final report demonstration, the project is checked weekly.

Security Trade-Off

Cloud credentials (database URL, API keys) are bundled inside the executable when the app is packaged with PyInstaller. Any user who has the exe can extract these credentials. For an academic project this is acceptable. For production deployment, the recommended architecture is a REST API layer sitting between the client and the database, with credentials held server-side.

This limitation is documented in Section 15.7 as future work.

15.7 Outstanding Items

| Item | Priority | Notes |
| --- | --- | --- |
| Async loading for remaining screens | Medium | Payments, Leases, Maintenance, Viewings, Applications, Ownerships — Properties is done |
| REST API layer for credential isolation | Low | Production-ready architecture, beyond academic scope |
| Rebuild .exe with cloud credentials bundled | High | For team distribution |
| Multi-device test | High | Confirm data appears on second machine |
| Final report compilation | High | Due 20 October 2026 |

15.8 Summary

Section 15 documents the transition of the Smart Property Management System from a single-user desktop application to a fully deployed multi-user client-server system running on free cloud infrastructure. The transition preserved the offline-first design: the same codebase runs both as a self-contained desktop demo and as a live multi-user application, switching between modes based on environment configuration.

Performance was substantially improved through batch prefetching and background threading, reducing screen load times from 5–7 seconds to under 1 second. Real email delivery was enabled through the Brevo HTTP API, bypassing network restrictions that blocked SMTP.

Remaining work is documentation (final report) and confirmation of multi-device synchronisation with the team.